| STAKEHOLDER ENGAGEMENT PLAN |  |  |
| --- | --- | --- |
| Project Name | Ecosystem Discovery Application |  |
| Name | About the Stakeholder | How to Engage the Stakeholder |
| Elementary School Children (Ages 7–9) | • The intended end user of the application • Will use the application to learn about Saskatchewan freshwater animals through interactive gameplay • Engages with the system through a hint-based game, sticker collection, and educational videos | Provide Information: To effectively engage this stakeholder, attention must be paid to: • How easily they understand and follow the game flow • How intuitive the hint-based gameplay is • Whether animations and visuals maintain engagement • Whether they understand feedback (correct/incorrect actions) • If the sticker reward system motivates continued interaction To validate engagement, usability testing and observation of interaction patterns should be conducted. |
| Elementary School Teachers | - Secondary Users - May utilize the project in classrooms for student education and/or entertainment | Provide information: • What the application is and its purpose • How the gameplay supports learning outcomes • How the system can be used in a classroom setting • The type of ecological knowledge provided • How videos and interactive elements reinforce learning If teachers are involved with evaluation: • Explain learning objectives • Demonstrate how gameplay supports understanding. • Show how the system can supplement teaching Communication can primarily be conducted through email or demonstration sessions. - Direct communication with teachers should primarily be done through email |
| Parents & Guardians | - Secondary Users - May utilize the project at home for child education and/or entertainment | Provide information: • What the application is and how it works • The educational purpose of the game • How children interact with the system • Why the application is beneficial for learning • The simplicity and safety of the application (no login, no external risks) If involved in evaluation: • Demonstrate how children use the system • Explain gameplay and learning outcomes • Show how the system encourages exploration and learning Communication can primarily be conducted through email or informal demonstrations. |
| Class Instructor (Tim Maciag) | - Academic evaluator - Project sponsor - Has set the overall project requirements and deliverables | Meet requirements: • Ensure all deliverables align with course expectations • Follow MVP constraints and scope guidelines • Maintain proper documentation and GitHub structure Provide Updates: • Progress reports and presentations • Demonstrations of working features • Reflection on design decisions The instructor may provide: • Feedback on project direction - • Guidance on design and implementation |
| Development Team (Jeremiah, Rayansh, Aubin, Abrianna) | - Designers and developers of the system | Meet requirements: • Collaborate on system design and implementation • Maintain consistent coding practices and MVC structure • Ensure integration between frontend and backend (Supabase) • Follow GitHub workflow and task tracking Communication: • Regular team meetings and updates • Coordination through GitHub and shared tools • Continuous feedback and issue resolution |
| School Administration | - Secondary User - Potential Institutional adopter | Provide information: • What the application is and how it works • Educational benefits and learning outcomes • Suitability for classroom use • Safety and simplicity of the system If considering adoption: • Explain how the system supports learning goals • Demonstrate ease of use and accessibility Communication can be conducted through formal presentations or reports. |