| STAKEHOLDER ENGAGEMENT PLAN |  |  |
| --- | --- | --- |
| Project Name | Ecosystem Discovery Application |  |
| Name | About the Stakeholder | How to Engage the Stakeholder |
| Elementary School Children (Ages 7–9) | - The intended end user of the project - Would use the application to learn about freshwater ecosystems and the Saskatchewan River - Would use the application for entertainment | Pay close attention: - The application is intended to be used primarily by them, so attention must be paid to: - How they navigate the site - How they play the game - If they can understand the language - If they are interested in the game before, during, and after playing - If the game is successfully teaching them about freshwater ecosystems and conservation - If they take the quizzes - To do the above, usability tests will need to be conducted |
| Elementary School Teachers | - Secondary Users - May utilize the project in classrooms for student education and/or entertainment | Provide information: - To garner their interest, they must be provided information on: - What the application is - How the application works - The application’s goals - How they can utilize the application - Why they should utilize the application - If teachers get involved with the project, they must be told: - What the project is - How the project works - The goals of the project - How they can help - Direct communication with teachers should primarily be done through email |
| Parents & Guardians | - Secondary Users - May utilize the project at home for child education and/or entertainment | Provide information: - To garner their interest, they must be provided information on: - What the application is - How the application works - The application’s goals - How they can utilize the application - Why they should utilize the application - The safety of the application - If parents/guardians get involved with the project, they must be told: - What the project is - How the project works - The goals of the project - How they can help - The above points of information should be public on the site’s “About” page - Direct communication with parents should primarily be done through email |
| Class Instructor (Tim Maciag) | - Academic evaluator - Project sponsor - Has set the overall project requirements and deliverables | Meet requirements: - The team must meet the project requirements as set by the class instructor - The class instructor should be contacted if the team: - Has any questions regarding the requirements - Would like advice on project design and/or decisions |
| Development Team (Jeremiah, Rayansh, Aubin, Abrianna) | - Designers and developers of the system | Meet requirements: - The team must meet its internally set goals and project requirements - To ensure project quality, mutual understanding, and timely completion of tasks, the team will meet in-person at the university at least once a week - Remote team communication should be done through the Discord server dedicated to the project |
| School Administration | - Secondary User - Potential Institutional adopter | Provide information: - To garner their interest, they must be provided information on: - What the application is - How the application works - The application’s goals - How they can utilize the application - Why they should utilize the application - The safety of the application - If a school administration contacts the team or gets involved with the project, they must be told: - What the project is - How the project works - The goals of the project - How they can help - Direct communication with school administrations should primarily be done through email. |