| PROJECT CHARTER |  |
| --- | --- |
| Project Name | Ecosystem Discovery Application |
| Date Produced | 27 January 2026 |
| Project Goals | The purpose of this project is to educate elementary school children about freshwater ecosystems. The application aims to introduce the animals that live in freshwater environments, explain basic conservation concepts, and demonstrate how human actions have both negatively and positively impacted these ecosystems. Additionally, the project encourages young learners to understand practical ways they can help keep freshwater environments healthy and livable for the animals that depend on them. |
| Project Objectives | The objectives of this project are to design a single freshwater ecosystem to serve as the setting for the application and to create six to eight freshwater animal designs. The project will include researching and presenting basic information about each animal, including habitat, diet, and the impact of human activities. The application will allow users to discover animals through interaction, display collected animals in a visual sticker book, and present age-appropriate educational facts written for a reading level of approximately nine years old. Additionally, the project will include one event that demonstrates a negative impact on animal populations and one simple interaction that illustrates how positive human actions can help restore ecosystem health. |
| Project Budget | The team does not intend to spend any money on the creation of this project. Therefore, the project budget is zero dollars. |
| Project Sponsor | Dr. Tim Maciag, ENSE 281 instructor |
| Project Manager | Rayansh Chowatia |
| Additional Key Project Stakeholders |  |

[The names of key stakeholders that are known at this point in the project, including their job title or project role]

- The project team: Jeremiah Onunkwo, Rayansh Chowatia, Abrianna Primavera, Aubin Chriss Izere - Dr. Tim Maciag, ENSE 281 instructor - The intended end users: the children who will play our game - Other ENSE 281 student groups who may provide informal peer feedback during project reviews but do not have decision-making authority

Overall Project Milestones Dates

[A list of the key milestones that are known at this point [Milestone dates] in the project]

Project Initialization: Jan 30, 2026 - Pitch presentation - Business case document - Charter document Possible “work-in-progress” meeting Feb 25, 2026 Project Prerequisites and System Design: March 4, 2026 - Stakeholder register - Project roles and responsibilities document - Project scope document - GitHub Project Board - Envisioned and rationalized MVPs - Diagrams that demonstrate how the team is using MVC and domain-driven design - Lo-fidelity and/or high -fidelity prototypes - User questionnaire - Project presentation - Self-reflection Project progress scrum/check-in: March 18, 2026 - Project status report - Project presentation - Self-reflection Project delivery and closing: April 8, 2026 - Project MVP code - GitHub Project Board - Project installation requirements and instructions - Final project vlog demonstration - Final project report - Final project presentation - Self-refection

Overall Project Risks

[A list of the overall risks that are known at this point in the project]

- There is a risk that the project may not be completed within the planned timeline due to academic workload and limited development time. - The team may need to learn and use tools or technologies that have not been previously covered in class, which could increase the time required for development. - There is a risk that the intended audience of elementary school children may not find the application sufficiently engaging if the design and interactions are not appealing. - Some team members have limited experience in visual or artistic design, which may impact the overall visual quality of the application. - There is a risk that some educational information about freshwater animals may be incomplete or inaccurate if not carefully researched and validated.