| PROJECT SCOPE STATEMENT |  |
| --- | --- |
| Project Name | Ecosystem Discovery Application |
| Project Deliverables | Detailed Description |
| Freshwater Ecosystem Interface | A web-based interactive scene representing a single freshwater ecosystem. The interface will display 6-8 animals placed within the environment. Users can click on animals to interact with them. The design will be child-friendly, with large buttons, bright visuals, and simple navigation. |
| Animal Information Cards | A pop-up information panel that appears when an animal is selected. Each card will display: - Animal name - Cartoon-style image - Short, age-appropriate educational description - Basic information (habitat, diet, simple conservation fact) All content will be written for approximately Grade 2–3 reading level. |
| Sticker-Book Collection Page | A digital “sticker-book” panel displayed alongside the ecosystem scene. - Discovered animals appear as unlocked stickers. - Undiscovered animals appear as locked placeholders or silhouettes. - The system displays overall progress (e.g., “3 of 6 animals discovered”). - The sticker book updates immediately after discovery. |
| Database-Backed Model | A structured data model that stores: - Animal data (name, habitat, diet, conservation note, image reference) - Discovery status (locked/unlocked) - Progress information The application will retrieve and update data as users interact with the ecosystem. Data persistence will support complete discovery flow. |
| MVC Architecture implementation | The system will follow the Model–View–Controller architecture: - Model: Manages animal data and discovery state - View: Displays ecosystem scene, sticker book, and information cards - Controller: Handles user interactions, click events, unlocking logic, and data updates |
| Functional MVP Application | A fully working web-based application demonstrating the complete discovery loop: Ecosystem exploration → Animal selection → Information display → Sticker unlock → Progress update → Data persistence The MVP will include: - At least 6 animals - One negative ecosystem impact example - One positive restoration interaction |
| Project Documentation | Formal documentation including: - Stakeholder Register - Project Requirements Document - Updated Scope Statement - UML-style diagrams (process, data, and class diagrams) - MVP plan and task breakdown |
| Version Control Repository | A structured GitHub repository containing: - All source code - Activity-based documentation folders - Organized README - GitHub Projects (Kanban board) for task tracking |
| Project Exclusions |  |
| The following items are explicitly out of scope: - Multiplayer functionality - User accounts or authentication systems - Advanced physics simulations or 3D game engine - Multiple ecosystems or biomes - More than 8 animals - Complex scoring or competitive game mechanics |  |